INDIA-FIRST AI-POWERED

LEARNING DISABILITY PLATFORM

Master Product Plan  ·  Competitive Intelligence  ·  Full Build Roadmap

| 22 / 22 Features | 5 / 5 India Score | 13 Exclusive AI | 6 Months To Launch |
| --- | --- | --- | --- |

India Market  ·  2025–26  ·  Confidential

# 1. Executive Summary

This document merges a full competitive analysis of nine global learning disability tools with the complete product master plan for building an AI-powered LD support platform designed exclusively for India. No existing tool serves the Indian market adequately — this product is built to close that gap entirely.

The Core Market Opportunity None of the 9 tools analysed score above 4/5 for India. No Indian language depth beyond limited Hindi/Tamil in one tool (Avaz AAC). No NCERT curriculum alignment. No offline-first design for 2G environments. No freemium model targeting government school budgets. Your product scores 5/5 — the first to combine all five winning factors.

## 1.1 Product Vision

An AI-powered English LD support platform with 4 user roles (student, teacher, parent, admin), a 5-level progressive test system, real-time mistake tracking, and AI recommendations — all stored as analytics. Mobile-first for Android, priced for Indian government and private school budgets.

## 1.2 The Five Winning Factors

- LD-specific structured practice for dyslexia, dysgraphia, and dyscalculia

- Indian language support across 12+ regional languages

- Offline-first design — full 7-day exercise cache for 2G environments

- NCERT curriculum alignment for Classes 1–8

- Freemium model that works at government school budgets (₹99–299 / student / year)

## 1.3 Competitive Position at a Glance

| Feature Area | Your Product | Avaz AAC | Google Voice | Immersive Reader | Read & Write |
| --- | --- | --- | --- | --- | --- |
| Indian Language Support | ✓ 12 langs | ✓ 6 langs | ✓ 10+ langs | ~ Hindi only | ✗ |
| NCERT Curriculum Aligned | ✓ | ✗ | ✗ | ✗ | ✗ |
| AI Mistake Pattern Detection | ✓ | ✗ | ✗ | ✗ | ✗ |
| Teacher Dashboard | ✓ Full | ✗ | ✗ | ✗ | ~ Limited |
| 5-Level Progressive Tests | ✓ | ✗ | ✗ | ✗ | ✗ |
| Offline Capability | ✓ | ~ | ✗ | ✗ | ✗ |
| Free Tier | ✓ | ✗ | ✓ | ✓ | ~ |
| Total Features (of 22) | 22 / 22 | 6 / 22 | 8 / 22 | 8 / 22 | 9 / 22 |
| India Suitability Score | 5 / 5 | 4 / 5 | 3.5 / 5 | 3 / 5 | 2.5 / 5 |

# 2. Competitive Analysis — 9 Global Tools

Each tool evaluated across type, cost, core benefits, known flaws, and India-specific suitability. Scores are out of 5 for the Indian school market.

## 2.1 Overall India Suitability Scores

| Tool | LD Type Served | Free Tier? | India Score /5 |
| --- | --- | --- | --- |
| NaturalReader | Dyslexia, ADHD | Yes (limited) | 2 / 5 |
| OpenDyslexic | Dyslexia | Yes (full free) | 2 / 5 |
| Helperbird | Dyslexia, ADHD, visual | Yes (limited) | 2 / 5 |
| Read & Write (Texthelp) | Dyslexia, writing | Free for edu | 2.5 / 5 |
| Avaz AAC | Communication, ASD | Paid only | 4 / 5 |
| ModMath | Dyscalculia | Yes (full free) | 2 / 5 |
| Coggle | General org. support | Yes (limited) | 1.5 / 5 |
| Google Voice Typing | Dysgraphia, writing | Yes (full free) | 3.5 / 5 |
| Microsoft Immersive Rdr | Dyslexia, reading | Yes (built-in) | 3 / 5 |

## 2.2  NaturalReader

| Type | Text-to-speech — web, desktop, mobile |
| --- | --- |
| Cost | Free (20 min/day) ¦ Premium $9.99/mo ¦ Plus $19.99/mo |
| India Score | 2/5 |

Benefits

- Multi-platform: Windows, macOS, iOS, Android, Chrome extension

- Supports PDFs, DOCX, web pages — wide format compatibility

- OCR scanning to read text from images

- Voice customisation: speed, pitch, pronunciation editor

- Educational pricing available for institutions

Flaws

- Free tier is heavily restricted — only 20 min/day of quality voices

- Premium voices still sound robotic vs. modern neural TTS

- Confusing, multi-layered pricing structure

- Character limits frequently hit earlier than advertised

- No Indian language voices in free tier

India Context

No Hindi, Tamil, or other Indian language voices. Pricing in USD — expensive for India. No offline capability — unusable in rural areas. Not suitable for daily classroom use.

## 2.3  OpenDyslexic

| Type | Browser extension — dyslexia-friendly font replacement |
| --- | --- |
| Cost | Completely free, open-source |
| India Score | 2/5 |

Benefits

- 100% free with no paywalls

- Open-source — trustworthy and community-maintained

- Instantly changes all website fonts to the OpenDyslexic typeface

- Very lightweight — no performance impact

- Works on virtually all websites and web content

Flaws

- Does only one thing — font change only, nothing else

- No text-to-speech, no reading support, no writing help

- No Indian script support — zero function for Devanagari/Tamil content

- Not effective for print or offline documents

- Font change has limited research backing across all dyslexia types

India Context

The OpenDyslexic font is entirely in Latin script — zero functionality for Devanagari, Tamil, Telugu, or other Indian scripts. Essentially useless for most Indian school content.

## 2.4  Helperbird

| Type | All-in-one browser extension — 40+ accessibility features |
| --- | --- |
| Cost | Free (core) ¦ Pro $30/year ¦ Pro Unlimited $1,500/year |
| India Score | 2/5 |

Benefits

- Most comprehensive single tool: TTS, dyslexia fonts, reading ruler, voice typing, OCR

- Built by a dyslexic developer — genuine understanding of user needs

- Privacy-first — no user data sold or stored; COPPA/FERPA/GDPR compliant

- Dyslexia ruler and focus mode genuinely effective for ADHD

- Very affordable Pro tier at $30/year (~₹2,500/year)

Flaws

- Not compatible with all browsers and devices consistently

- Read-aloud in non-English languages not fully developed

- Requires internet connection — no offline functionality

- No standalone mobile app — browser extension only

- Advanced features hidden behind Pro tier

India Context

Great feature set but Indian school content is frequently in Hindi, Tamil, Telugu, Kannada, Malayalam. TTS and reading support for these scripts is underdeveloped. Requires Chrome browser — not accessible to students using basic Android apps.

## 2.5  Read & Write (Texthelp)

| Type | Literacy support software — word prediction, TTS, reading |
| --- | --- |
| Cost | Free for Google accounts in education ¦ Paid for full version |
| India Score | 2.5/5 |

Benefits

- Word prediction speeds up writing for dysgraphic students

- Text-to-speech with simultaneous word highlighting

- Vocabulary and picture dictionary support

- Research-backed tool used in thousands of schools globally

- Free Google for Education tier is genuinely useful

Flaws

- Designed for English-speaking markets — limited Indian language support

- No standalone mobile app — primarily browser-based

- Word prediction is English-only effectively

- Requires Google Workspace ecosystem — not accessible everywhere

- Interface can be overwhelming for young children

India Context

Used in some Indian private schools but not government schools. No support for Indian language text prediction or reading. Requires stable internet and Google Workspace — not realistic for most public school infrastructure.

## 2.6  Avaz AAC

| Type | Augmentative and Alternative Communication (AAC) app |
| --- | --- |
| Cost | Paid — subscription model (pricing not publicly listed) |
| India Score | 4/5 |

Benefits

- Built in India — genuine understanding of Indian user context

- Supports 6 Indian regional languages: Hindi, Tamil, Telugu, Malayalam, Kannada, Bengali

- Large vocabulary grid (60–117 pictures per screen) for non-verbal users

- Customisable with personalised audio files and GIFs

- Research-backed by speech-language pathologists

Flaws

- Paid-only — no meaningful free tier for budget-limited families

- Primarily an AAC/communication tool — not an LD instruction tool

- Does not address dyslexia reading practice, phonics, or dyscalculia

- Limited progress tracking and teacher dashboard features

- Not designed for classroom use or group instruction

India Context

The most India-relevant existing tool, but it serves communication for non-verbal users rather than academic LD instruction (reading, writing, math). Indian language support is a model to follow — the product gap for LD instruction tools remains completely open.

## 2.7  ModMath

| Type | Digital graph paper and calculator interface for dyscalculia |
| --- | --- |
| Cost | Free — no paid tier |
| India Score | 2/5 |

Benefits

- Completely free with no limits

- Solves a specific real problem: keeping columns aligned in multi-digit arithmetic

- Simple, uncluttered interface appropriate for young children

- No registration required

Flaws

- Single-purpose — only helps with column alignment in arithmetic

- No curriculum content, exercises, or guided practice

- No teacher dashboard or progress tracking

- iPad only — excludes Android users (majority of Indian students)

- Not actively maintained or updated regularly

India Context

iPad-only makes it inaccessible to the vast majority of Indian students who use Android. No Hindi interface. No connection to NCERT or Indian curriculum math problems. Supplementary only, not a standalone solution.

## 2.8  Google Voice Typing

| Type | Speech-to-text — built into Android, Chrome, Google Docs |
| --- | --- |
| Cost | Completely free — built into the platform |
| India Score | 3.5/5 |

Benefits

- Completely free with no limits

- Supports 10+ Indian languages: Hindi, Tamil, Telugu, Kannada, Malayalam, Bengali, Marathi, Gujarati, and more

- Works directly in Google Docs and Chrome browser

- Available on virtually all Android devices — highest India penetration

- No installation required — built into Android OS

Flaws

- Only solves the output problem — does not help with reading or comprehension

- Requires internet connection — not offline capable

- Accuracy drops significantly in noisy classroom environments

- Struggles with children's voices and accented speech

- No progress tracking or teacher oversight

India Context

The most practically accessible tool in India for students with dysgraphia. Available on every Android phone, free, and supports Indian languages. However, it is a feature — not a product. Needs to be embedded inside a larger LD solution with curriculum context and teacher dashboards.

## 2.9  Microsoft Immersive Reader

| Type | Read-aloud + syllable highlighting — built into Word/Teams/OneNote |
| --- | --- |
| Cost | Free — included with Microsoft 365 / free standalone |
| India Score | 3/5 |

Benefits

- Read-aloud with simultaneous word highlighting — strong dyslexia support

- Syllable splitting feature to help with decoding

- Parts-of-speech colouring to support comprehension

- Line focus mode reduces visual crowding on the page

- Available in 70+ languages including Hindi; free via Edge browser

Flaws

- Requires Microsoft ecosystem — Word, Teams, OneNote, or Edge browser

- Hindi support exists but is limited in quality

- No support for Tamil, Telugu, or other Indian scripts

- No offline mode — requires internet connection

- No progress tracking for teachers; not a teaching tool — only an accommodation

India Context

Better than most tools for India due to Hindi support and free Edge access. However, dependence on the Microsoft ecosystem limits reach in schools using Android tablets or Chromebooks. Not a teaching tool — only an accommodation.

Competitive Gap Summary Every existing tool has at least one critical flaw for India: no Indian language support, no offline mode, no NCERT alignment, too expensive, or too narrow in scope. Your product wins by being the first to combine all five factors. No competitor does all five. That is your moat.

# 3. Product Requirements

## 3.1 Functional Requirements

### FR-01: User Management

- Phone OTP login (Firebase Auth) — no email required

- Four distinct roles: Student, Teacher, Parent, Admin

- Student profile stores: age, class, grade, LD type, risk score, current level, streak, teacher linkage

- School management: teachers create classes, students join via school code, parents linked automatically

### FR-02: LD Screening & Detection

- 10-minute onboarding quiz: letter recognition, rhyme detection, phoneme blending, number sense

- AI classifies LD type: dyslexia, dysgraphia, dyscalculia, mixed, or not detected

- Risk score: 0–100 per LD type, weighted by error count, error type, and response time

- Re-screening triggered automatically every 3 months

### FR-03: Adaptive Practice Engine

- Phonics: letter-sound mapping, syllable tapping, CVC word decoding

- Reading: word highlighting, sentence read-aloud, passage comprehension

- Writing: speech-to-text dictation, sentence builders, word banks

- Difficulty auto-adjusts after every session based on score and time taken

- Offline downloadable sessions — 7 days of exercises cached on device

- Multisensory: audio + visual + tap in every exercise type

### FR-04: 5-Level Progressive Test System

- Level 1 Starter: letter recognition, basic phoneme awareness, number identification

- Level 2 Basic: CVC word reading, syllable awareness, simple sentence comprehension

- Level 3 Intermediate: multi-syllable words, reading fluency, basic writing, place value

- Level 4 Advanced: reading comprehension, structured writing, multi-digit arithmetic

- Level 5 Mastery: independent reading, paragraph writing, grade-level math

- Unlock next level only at 70% score — enforced progression

- AI generates new question variants per attempt — no repeated test content

### FR-05: Mistake Tracker & Error Analysis

- Every wrong answer stored with: question ID, student answer, correct answer, timestamp, time taken

- AI groups errors into patterns: reversal errors, phoneme confusion, sequencing, omission

- Pattern shown to teacher with suggested intervention strategy

- Student sees simple 'your weak area' summary with next steps

### FR-06: AI Recommendation Engine

- Student: 3 prioritised exercises for today based on last 7 days of performance + error patterns

- Teacher: 2–3 classroom strategies per LD type, refreshed weekly

- Parent: 3 actionable tips per week in plain English / regional language

- Recommendations personalised using 30-day rolling performance window

### FR-07: Analytics Dashboards

- Student view: daily streak, level progress bar, 14-day score trend chart, weak areas card, time spent today

- Teacher view: class heatmap (students × error types), at-risk list (score dropped 15%+ in 7 days), individual drill-down, downloadable PDF reports

- Parent view: weekly scorecard, 7-day activity calendar, current level in plain English, AI tip of the week

- Admin view: school-wide LD type distribution, cohort improvement rates

### FR-08: Notification & Communication

- Push notification for daily exercise reminder, test result, milestone achieved (Firebase FCM)

- Weekly digest email/SMS to parents summarising child's activity (Twilio)

- Teacher alert when student hasn't logged in for 3+ days

- In-app messaging between teacher and parent

## 3.2 Non-Functional Requirements

| Requirement | Specification |
| --- | --- |
| Performance | API response < 2 seconds; dashboard loads < 3 seconds; offline exercises load instantly from SQLite cache |
| Availability | 99.5% uptime SLA; AWS Mumbai (ap-south-1) for low latency in India |
| Scalability | Designed to handle 10,000 concurrent students; PostgreSQL with read replicas for analytics queries |
| Security | Firebase Auth OTP; JWT tokens; all PII encrypted at rest; COPPA/DPDP (India Data Protection) compliant |
| Offline Support | 7 days of exercises downloadable; SQLite on device; syncs when internet returns; graceful degradation |
| Accessibility | WCAG 2.1 AA; minimum 48px touch targets; audio support for all exercises; large font mode |
| Localisation | English primary; Hindi and Tamil TTS via Google Cloud TTS; UI supports 12 Indian languages |
| Payments | Razorpay — UPI, cards, net banking; school subscription billing in INR |
| Data Backup | Automated daily PostgreSQL backups; 30-day retention; AWS S3 for audio/image files |
| Monitoring | Custom DB analytics + Mixpanel for product usage events; error tracking via Sentry |

## 3.3 Constraints & Assumptions

- Target devices: Android smartphones (primary), iOS (secondary), web PWA for teachers

- Connectivity: designed for 2G/3G speeds; no feature requires >500 KB initial load

- Budget: freemium model — basic features free; school Pro plan ₹99–299/student/year

- Language: all LD exercises in English; UI text may use Hindi/regional languages for clarity

- Curriculum: NCERT English Classes 1–8; exercises mapped to chapter objectives

- AI: Claude API for error analysis, recommendations, and question generation; Google TTS/STT for speech

# 4. System Architecture

4-tier architecture: Frontend (mobile + web), API Gateway, Microservices Backend, and Data Layer. AI is a horizontal service used across multiple modules.

## 4.1 High-Level Architecture Layers

| Layer | Components |
| --- | --- |
| Presentation | React Native mobile app (Android-first) ¦ React.js web app ¦ Offline-capable PWA |
| Application | Screening module ¦ Adaptive practice engine ¦ Teacher/parent dashboard ¦ Progress analytics ¦ Content management |
| AI / ML | Speech recognition (Indian languages) ¦ Adaptive difficulty engine ¦ NLP for phonemic analysis ¦ Reading fluency scoring ¦ Early detection model |
| Data | PostgreSQL (user data) ¦ Redis (sessions, caching) ¦ AWS S3 (audio, images) ¦ SQLite offline sync on device |
| Infrastructure | AWS Mumbai (ap-south-1) ¦ CDN for low-latency content ¦ Firebase push notifications ¦ Twilio SMS fallback for parents |
| Integrations | Google TTS API (Indian languages) ¦ NCERT content ¦ WhatsApp Business API (parent comms) ¦ Razorpay (payments) ¦ Google Classroom |

## 4.2 Technology Stack

| Category | Technology | Why |
| --- | --- | --- |
| Mobile App | React Native | Android-first, single codebase for Android + iOS |
| Web App | React.js + Vite | Teacher & parent dashboards; PWA for offline fallback |
| Backend API | Node.js + Express | REST API, lightweight, easy to deploy on AWS India |
| AI / LLM | Claude API (Sonnet) | Error analysis, recommendations, question generation, feedback |
| TTS | Google Cloud TTS | English + Indian language read-aloud with word-level timing |
| STT | Google Cloud STT | Dictation exercises, voice input, fluency scoring |
| Primary DB | PostgreSQL (AWS RDS) | All user, session, error, and recommendation data |
| Cache / Sessions | Redis | Session tokens, leaderboards, daily stats cache |
| Offline Storage | SQLite (on device) | 7 days of exercises cached; syncs when internet returns |
| File Storage | AWS S3 | Audio files, images, exercise assets, student PDF reports |
| Auth | Firebase Auth | Phone OTP login — no email required; works for rural India |
| Push Notif. | Firebase FCM | Daily reminders, milestone alerts, teacher notifications |
| Payments | Razorpay | School subscriptions, UPI support, INR billing |
| Hosting | AWS Mumbai (ap-south-1) | Low latency for Indian users |
| Analytics | Custom DB + Mixpanel + Sentry | In-house DB analytics + usage events + error tracking |

# 5. Database Design

Design principles: every student action, error, score, and recommendation must be persisted and queryable. One row per student per day in daily_stats is the core reporting unit. All AI outputs stored with expiry and viewed flags.

## 5.1 User & Auth Tables

| Table | Columns & Notes |
| --- | --- |
| users | id, name, phone, role (student/teacher/parent/admin), school_id, created_at, language_pref |
| students | user_id, age, class_grade, ld_type, ld_risk_score, current_level, streak_count, teacher_id, parent_id |
| schools | id, name, location, plan_type (free/basic/pro), subscription_expires_at |
| classes | id, school_id, teacher_id, class_name, join_code, created_at |
| class_students | class_id, student_id, joined_at — many-to-many join table |

## 5.2 Screening & Session Tables

| Table | Columns & Notes |
| --- | --- |
| screening_sessions | id, student_id, date, answers_json, ld_type_result, risk_score, duration_seconds |
| practice_sessions | id, student_id, module_type, difficulty_level, start_time, end_time, score_percent, exercises_attempted, exercises_correct |
| test_attempts | id, student_id, test_level (1–5), started_at, submitted_at, score_percent, passed (bool), time_taken_seconds |
| offline_sync_queue | id, student_id, action_type, payload_json, created_at, synced_at — tracks offline-first data waiting to upload |

## 5.3 Error & Analytics Tables

| Table | Columns & Notes |
| --- | --- |
| student_errors | id, student_id, session_id, question_id, student_answer, correct_answer, error_type, response_time_ms, timestamp |
| error_patterns | id, student_id, error_type, frequency, confidence_score, last_detected_at, ai_intervention_suggestion |
| daily_stats | student_id, date, minutes_active, exercises_done, score_avg, level_at_day_start — one row per student per day |
| level_history | student_id, level, achieved_at, score_at_unlock — permanent audit trail of progression |

## 5.4 Content & Recommendation Tables

| Table | Columns & Notes |
| --- | --- |
| exercises | id, type, ld_target, difficulty_level, content_json, audio_url, is_active, created_at |
| test_questions | id, test_level, question_type, question_text, options_json, correct_answer, explanation_text, ld_target |
| ai_recommendations | id, target_user_id, role, recommendation_text, recommendation_type, generated_at, expires_at, viewed (bool) |
| notifications | id, user_id, type, title, body, sent_at, read_at — all push/in-app notifications |
| messages | id, sender_id, receiver_id, body, sent_at, read_at — teacher-parent in-app messaging |

## 5.5 Key Indexes & Constraints

- INDEX on student_errors(student_id, timestamp) — fast error log retrieval

- INDEX on daily_stats(student_id, date) — fast dashboard queries

- INDEX on test_attempts(student_id, test_level) — progress check

- UNIQUE on daily_stats(student_id, date) — one row per day enforced

- FOREIGN KEY: students.user_id → users.id (CASCADE DELETE)

- CHECK CONSTRAINT: test_attempts.test_level BETWEEN 1 AND 5

- CHECK CONSTRAINT: students.current_level BETWEEN 1 AND 5

# 6. AI Prompt Strategy (Claude API)

Production-grade system prompts for each core AI function. These are the exact prompts to wire into your backend services.

## 6.1  Error Pattern Detection

SYSTEM PROMPT — Error Pattern Analysis You are an expert educational psychologist specialising in learning disabilities in Indian children aged 6–14. Given a JSON array of student errors (each with: question_text, student_answer, correct_answer, error_type, frequency, response_time_ms), identify the top 3 error patterns. For each pattern return: • pattern_name: a short label (e.g., 'b/d reversal', 'vowel confusion') • frequency: count of occurrences • confidence: 0–100 score • ld_indicator: which LD type this suggests • teacher_intervention: one specific classroom strategy (max 2 sentences, Indian classroom context) • student_tip: one encouraging tip shown to the student (max 1 sentence) Respond ONLY with a valid JSON array. No preamble, no markdown.

## 6.2  Daily Student Exercise Recommendations

SYSTEM PROMPT — Daily Student Exercise Recommendations You are a personalised learning coach for Indian students with learning disabilities. Warm, encouraging, very simple tone. Given: student_name, ld_type, current_level (1–5), top_error_patterns (array), last_7_days_score_avg, last_7_days_exercises_done. Return exactly 3 exercise recommendations. Each must have: • exercise_type: one of [phonics, reading, writing, math, listening] • title: short name of the exercise • why: one sentence explaining why this helps them today (use their name, reference their specific pattern) • priority: 1, 2, or 3 Respond ONLY with a valid JSON array. No preamble, no markdown.

## 6.3  Teacher Classroom Strategies

SYSTEM PROMPT — Weekly Teacher Classroom Strategies You are an expert special education advisor helping an Indian classroom teacher. The teacher has limited resources — government or low-cost private school. Given: class_name, total_students, ld_distribution {dyslexia: N, dysgraphia: N, dyscalculia: N}, top_class_error_patterns (array). Return 2–3 classroom strategies. Each must have: • strategy_title: short descriptive name • ld_types_targeted: array • description: 2–3 sentences. Specific, actionable, no-cost or very low-cost. Reference actual error patterns seen in class data. Respond ONLY with a valid JSON array.

## 6.4  Question Variant Generation

SYSTEM PROMPT — New Test Question Generation You generate test questions for an English literacy platform for Indian students aged 6–14. Questions must be at NCERT level, culturally appropriate (use Indian names, places, food, festivals), and suitable for students with learning disabilities. Given: seed_question, question_type (mcq/fill-in-blank/audio-based/drag-drop), test_level (1–5), ld_target, count. Generate exactly {count} unique variants. Each must have: • question_text • options: array of 4 choices (for MCQ) or null • correct_answer • explanation: 1 sentence in 'You wrote X. The correct answer is Y because Z' format. CRITICAL: Never repeat the seed question. Respond ONLY with a valid JSON array.

## 6.5  Wrong Answer Feedback (Per Question)

SYSTEM PROMPT — Per-Question Wrong Answer Feedback You explain wrong answers to Indian children with learning disabilities in the simplest, warmest possible English. Never shame or blame. Always explain visually when possible. Given: question_text, student_answer, correct_answer, question_type, student_age, ld_type. Return a JSON object with: • feedback_text: 2–3 sentences max. Start with encouragement. Explain the correct answer. Use memory hooks where possible (e.g., 'b faces right, d faces left'). • memory_hook: one short phrase they can remember (or null if not applicable) Max reading level: Grade 3 English. Respond ONLY with a valid JSON object.

# 7. Feature Roadmap by Priority (MVP → Phase 3)

## 7.1 P1 — MVP Features (Month 0–3)

| Feature | LD Type | User | Notes |
| --- | --- | --- | --- |
| LD screening quiz (10 min) | All types | Parent/Teacher | Picture + audio tasks. Rhyme detection, letter recognition, number sense. Output: risk level + steps. |
| Daily phonics exercises (English + Hindi) | Dyslexia | Child 5–10 yrs | 15-min gamified sessions. Letter-sound matching, syllable tapping, word decoding. Adaptive difficulty. |
| Read-aloud with word highlight | Dyslexia | Child | Child taps any word → app reads it aloud. Follows reading line with highlight. Google TTS API. |
| Speech-to-text writing practice | Dysgraphia | Child | Child speaks sentence → app shows it written. Sentence completion exercises. Android mic input. |
| Multisensory number sense games | Dyscalculia | Child | Counting with tappable objects, number lines, digit recognition. Visual + audio feedback. |
| Parent onboarding + simple dashboard | All | Parent | Sign-up via phone number. Screening result summary. Weekly progress via WhatsApp/SMS. |
| Offline mode (core exercises) | All | Child | Download 7 days of exercises for offline use. Sync when internet returns. Critical for rural India. |
| 12 Indian language interface | All | All users | UI text and instructions in Hindi, Tamil, Telugu, Kannada, Malayalam, Bengali, Marathi, Gujarati + more. |

## 7.2 P2 — Phase 2 Features (Month 3–6)

| Feature | LD Type | User | Notes |
| --- | --- | --- | --- |
| Teacher classroom dashboard | All | Teacher | Assign exercises to students. View progress charts. Alerts for students falling behind. IEP-style goal setting. |
| NCERT curriculum alignment | All | Child/Teacher | Map exercises to NCERT chapters for Classes 1–8. Exercises feel like syllabus content, not therapy. |
| Fluency reading tracker | Dyslexia | Child/Teacher | Child reads passage aloud → AI scores reading speed and accuracy. Track improvement over weeks. |
| Written expression builder | Dysgraphia | Child | Guided writing with sentence starters, word banks, and grammar scaffolding. Step-by-step composition. |
| Visual math tools | Dyscalculia | Child | Digital number lines, fraction bars, place value blocks. On-screen manipulatives replacing physical aids. |
| Parent tips in regional languages | All | Parent | Weekly 3-minute video + text guide in parent's language. How to support the child at home. WhatsApp delivery. |
| School subscription billing | All | School admin | Per-student annual subscription. Bulk pricing for government schools. Razorpay integration. |

## 7.3 P3 — Phase 3 Features (Month 6–12)

| Feature | LD Type | User | Notes |
| --- | --- | --- | --- |
| AI chatbot tutor (text + voice) | All | Child | Conversational AI in Indian languages. Child asks questions, AI explains in simple terms. Adaptive to reading level. |
| Special educator portal | All | SEN teacher | Advanced IEP management. Printable reports. Communication log between school and parents. |
| Government school integration (SSA/NIPUN) | All | School | Integrate with Samagra Shiksha Abhiyan data systems. Align with NIPUN Bharat reading goals. |
| Peer progress groups | All | Child/Parent | Students in same school see (anonymous) progress boards. Gamification with badges and milestones. |
| Teacher training module | All | Teacher | Self-paced 2-hour course on identifying and supporting LD in classroom. Certificate on completion. |
| Research data platform | All | Researcher | Anonymised, opt-in data for universities and government to study LD prevalence in India. |

# 8. Phase-Wise Build Roadmap (24 Weeks)

Six phases, each producing a working, testable, deployable increment. Never build Phase N+1 until Phase N is stable in production.

Phase 1: Foundation — Auth, Profile & DB Setup Weeks 1–3

Goal: Basic infrastructure live. Students can register and view an empty dashboard. - Set up AWS Mumbai (ap-south-1): EC2, RDS PostgreSQL, S3 bucket, Redis - Firebase project setup: OTP auth configured for India phone numbers - Create all database tables: users, students, schools, classes, exercises, test_questions - Build Auth service: OTP send → verify → JWT issue flow - Build student onboarding: phone login → name + age + class → teacher code entry - Build basic student profile screen: name, class, current level (1), streak counter - Deploy Node.js API on EC2; React Native scaffold on Android emulator Deliverable: Student can register, log in, see empty profile. Teacher can create a class. Database is live and accepting data.

Phase 2: LD Screening Quiz & Classification Weeks 4–6

Goal: Students can complete onboarding quiz; AI classifies LD type. - Build 10-minute screening quiz UI: letter recognition, rhyme detection, phoneme blending, number sense - Seed database with minimum 50 screening questions across all 4 LD types - Implement response timing — every answer timestamped in milliseconds - Build rule-based LD classifier: maps answer patterns to dyslexia/dysgraphia/dyscalculia scores - Integrate Claude API: send quiz answers JSON → receive structured LD classification JSON - Store classification in students table: ld_type + ld_risk_score - Build re-screening scheduler: cron job flags students for re-screening every 90 days Deliverable: Student completes quiz, sees 'We've set up your learning path'. Teacher sees each student's LD type and risk score.

Phase 3: Practice Engine & Mistake Storage Weeks 7–11

Goal: Core learning loop is live. Students practice daily and all mistakes are recorded. - Build phonics exercise module: letter-sound mapping, syllable tapping, CVC word decoding - Build reading exercise module: word highlighting (Google TTS), sentence read-aloud, comprehension questions - Build writing exercise module: speech-to-text dictation (Google STT), sentence builders, word banks - Integrate Google Cloud TTS — English voices with word-level timing for real-time highlighting - Integrate Google Cloud STT — English + Hindi input for dictation exercises - Build adaptive difficulty engine (Elo-style): score >80% → harder; score <50% → easier - Build mistake storage pipeline: every wrong answer → student_errors table with full metadata - Build offline cache: SQLite sync for 7 days of exercises, queue-based upload when internet returns - AI error pattern detection: nightly cron → Claude API → error_patterns table updated Deliverable: Students complete adaptive daily exercises. Every mistake stored. Nightly AI job produces error_patterns rows. Offline mode functional.

Phase 4: Test System & AI Recommendations Weeks 12–15

Goal: 5-level test system live; AI recommendations flowing to all 3 roles. - Seed minimum 200 questions per level (5 levels × 200 = 1,000 base questions) - Build test attempt UI: 20 questions, timed, auto-scored, immediate Claude feedback on each wrong answer - Implement 70% unlock threshold: failed test → practice more → retry after 24 hours - Build Claude question variant generator: weekly job creates new test variants to prevent memorisation - Build AI recommendation engine for students: weekly Sunday job → 3 exercises per student - Build teacher recommendation engine: class-level summary → 2–3 strategies per teacher - Build parent tip engine: pre-templated tips enriched by Claude → 3/week per parent - Build gamification: streak counter display, level badge unlock animation, progress badges Deliverable: Students take level tests, unlock badges. All 3 roles receive AI recommendations. Test content refreshes automatically.

Phase 5: Dashboards, Reporting & Notifications Weeks 16–19

Goal: Full analytics visible to all roles; notifications driving daily engagement. - Build student analytics: daily streak bar, level progress ring, 14-day score trend chart, weak areas card - Build teacher class heatmap: students × error types; at-risk list (score dropped 15%+ in 7 days) - Build teacher PDF report generator: screening result, progress chart, error patterns, AI recommendations - Build parent weekly scorecard: score comparison, 7-day activity calendar, AI tip of the week - Build admin view: school-wide LD distribution, cohort improvement rates, subscription management - Implement Firebase FCM: daily exercise reminders, milestone alerts, teacher at-risk alerts - Implement weekly parent SMS/email digest via Twilio - Build teacher-parent in-app messaging - Build analytics pipeline: real-time session sync (<60 s), nightly AI analysis cron, weekly recommendation refresh Deliverable: All 4 roles have full analytics views. Push notifications active. PDF reports downloadable. Teacher-parent messaging live.

Phase 6: Payments, Compliance & Production Launch Weeks 20–24

Goal: Product is live in production for real schools. Revenue collection active. - Integrate Razorpay: UPI, cards, net banking; school subscription plans in INR - Build subscription management: free tier limits (5 students max), pro plan unlock flow - Admin panel: add/edit/remove schools, manage subscriptions, platform-wide analytics - Implement content management: admin can add/edit/update exercises without a deploy - Security audit: JWT rotation, rate limiting, SQL injection checks, PII encryption at rest - Performance testing: load test with 10,000 concurrent students; optimise slow queries - DPDP (India Data Protection) compliance: consent management, data export, deletion flows - App store submission: Android (Play Store) + iOS (App Store) review - Pilot launch with 2–3 schools: onboard teachers, monitor error logs, iterate - Mixpanel analytics wired to all key product events for growth tracking Deliverable: Product live in Play Store. Paying school subscriptions active. Real student data flowing. Ready for marketing and scale.

# 9. Team & Effort Estimate

## 9.1 Recommended Team

| Role | Count | Key Responsibilities |
| --- | --- | --- |
| Full-Stack Developer | 2 | React Native mobile app, Node.js API, PostgreSQL, Redis, all backend services |
| Frontend Developer | 1 | React.js teacher + parent dashboards, admin panel, PWA, chart components |
| AI/Backend Engineer | 1 | Claude API integration, prompt engineering, nightly jobs, error pattern pipeline |
| DevOps Engineer | 0.5 | AWS infrastructure, CI/CD pipeline, RDS setup, S3, FCM, monitoring |
| QA Engineer | 1 | Test plans for all 5 levels, offline testing, performance testing, accessibility checks |
| Content Designer | 1 | LD exercise content, 1,000+ test questions, NCERT mapping, audio scripts |
| Product Manager | 1 | User research with Indian schools, sprint planning, teacher/parent feedback loops |

## 9.2 Phase Timeline Summary

| # | Phase Name | Duration | Key Milestone |
| --- | --- | --- | --- |
| 1 | Foundation — Auth, Profile & DB | Weeks 1–3 | Students register, DB live |
| 2 | LD Screening & Classification | Weeks 4–6 | AI classifies LD type on quiz completion |
| 3 | Practice Engine & Mistake Storage | Weeks 7–11 | Daily exercises live, all errors stored, AI nightly job running |
| 4 | Test System & AI Recommendations | Weeks 12–15 | 5-level tests live, AI recs for all 3 roles |
| 5 | Dashboards & Notifications | Weeks 16–19 | Full analytics for all roles, push notifications live |
| 6 | Payments & Launch | Weeks 20–24 | Play Store live, paying schools onboarded |
| TOTAL | All 6 Phases | 24 Weeks (~6 months) | Production-ready, revenue-generating product |

# 10. Success Metrics

## 10.1 Product Metrics (Month 3 Targets)

| Metric | Target |
| --- | --- |
| DAU/MAU ratio | > 40% (students returning more than 2× per week) |
| Daily exercise completion | > 60% of active students complete at least 1 exercise per day |
| Level progression rate | > 30% of students advance at least one level within 60 days |
| Error pattern detection accuracy | > 80% teacher-rated relevance on AI-suggested patterns |
| Teacher dashboard usage | > 70% of teachers check dashboard at least once per week |
| Parent weekly read rate | > 50% of parents open weekly summary |
| Offline session rate | > 20% of sessions completed in offline mode |
| AI recommendation click-through | > 45% of students start a recommended exercise the same day |

## 10.2 Business Metrics (Month 6 Targets)

| Metric | Target |
| --- | --- |
| Paying schools | 10 schools on Pro plan by end of Month 6 |
| Total active students | 1,000 students using the platform monthly |
| MRR | ₹50,000 MRR from school subscriptions |
| NPS Score | > 60 from teachers and parents combined |
| Churn rate | < 5% monthly school churn after first paid month |

What Makes This Product Winnable The 4 existing global tools are single-purpose accommodations — a font, a voice, a read-aloud. They leave teachers and parents completely in the dark. Your product closes the full loop: Detect the LD → Practice adaptively → Track every mistake → Show it to all 3 stakeholders → Give AI-guided next steps to each of them. The 13 exclusive features are each something that would take a competitor months to build individually. To replicate your product, they need to build all 13. None of them are currently doing it. Build in the order specified in Phases 1–6. Ship early, get teachers into classrooms with it. The data generated in weeks 1–8 will make the AI dramatically smarter by launch.